**Weekly Report**

**31/10/2021 – 06/11/2021**

Group ID: **03**

Project Name: **Movie Reviews and Ratings**

Prepared by: **BHTNam, NNTuyen**

Team members:

19127478 - **Bui Huynh Trung Nam** *Project manager*   
19127622 - **Ngo Truong Tuyen** *Designer*   
19127629 - **Nguyen Tan Viet** *Business Analyst*  
19127633 - **Nguyen Phan Vu** *Tester*

19127640 - **Hoang Huu Giap** *Developer*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Use-case model | 01/11/2021 | All members | 100 |
| 2 | Use-case specification | 09/11/2021 | All members | 100 |
| 3 | Make plan for sprint 2 | 31/10/2021 | BHTNam | 100 |
| 4 | Write 1st weekly meeting report (sprint 2) | 3/11/2021 | NPVu | 100 |
| 5 | Write planning meeting note (sprint 2) | 31/10/2021 | NPVu | 100 |
| 6 | Write 1st weekly report | 4/11/2021 | BHTNam  NTTuyen | 100 |
| 7 | Update SDP - section 1: Introduction and section 2: Project Overview | 6/11/2021 | NTTuyen | 100 |
| 8 | Update SDP - section 3: Project Organization | 6/11/2021 | BHTNam | 100 |
| 9 | Update SDP - section 4.2: Project plan | 6/11/2021 | HHGiap | 100 |
| 10 | Update SDP - section 4.3: Project Monitoring and Control | 6/11/2021 | NTViet | 100 |
| 11 | Write empty section of SDP | 6/11/2021 | All members | 100 |
| 12 | Learn HTML & CSS & JavaScript | 6/11/2021 | All members | 100 |

# Issues and impacts:

1. This is our first time to draw use-case diagram → have some problem (all member)
2. do not get agree on all member on runflow (all member)
3. lack of time to discuss

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Weekly 2nd meeting note sprint 2 | 10/11/2021 | NPVu |
| 2 | Weekly 2nd report sprint 2 | 11/11/2021 | NPVu |
| 3 | Review report | 13/11/2021 | NPVu |
| 4 | Re-check and format use-case specification | 13/11/2021 | BHTNam |
| 5 | Re-check and format use-case model | 13/11/2021 | NTTuyen |
| 6 | Design database | 8/11/2021 | HHGiap |
| 7 | Try to create database | 17/11/2021 | HHGiap |
| 8 | Find basic layout | 12/11/2021 | BHTNam, NTTuyen |
| 9 | Find basic runflow | 11/11/2021 | NTViet |
| 10 | Create task on trello | 8/11/2021 | NTViet |