**Weekly Report**

**07/11/2021 – 13/11/2021**

Group ID: **03**

Project Name: **Movie Reviews and Ratings**

Prepared by: **HHGiap, NTViet**

Team members:

19127478 - **Bui Huynh Trung Nam***Project manager*

19127622 - **Ngo Truong Tuyen** *Designer*

19127629 - **Nguyen Tan Viet** *Business Analyst*

19127633 - **Nguyen Phan Vu** *Tester*

19127640 - **Hoang Huu Giap** *Developer*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Weekly 2nd meeting note sprint 2 | 10/11/2021 | NPVu | 100 |
| 2 | Weekly 2nd report sprint 2 | 11/11/2021 | NPVu | 100 |
| 3 | Review report | 13/11/2021 | NPVu | 100 |
| 4 | Re-check and format use-case specification | 13/11/2021 | BHTNam | 100 |
| 5 | Re-check and format use-case model | 13/11/2021 | NTTuyen | 100 |
| 6 | Design database | 08/11/2021 | HHGiap | 100 |
| 7 | Try to create database | 17/11/2021 | HHGiap | 100 |
| 8 | Find basic layout | 12/11/2021 | BHTNam, NTTuyen | 100 |
| 9 | Find basic runflow | 11/11/2021 | NTViet | 100 |
| 10 | Create task on trello | 08/11/2021 | NTViet | 100 |

# Issues and impacts:

1. We are new to web development. Spend more time to learn and code. (Responsible: HHGiap, Action date: Sun 07th, 2021).
2. Because it’s the first time, trying to find a basic flow for the whole website is difficult. (Responsible: NTViet, Action date: Sun 07th, 2021).
3. The database we chose is the Firebase Realtime database. We need to read its document, research to understand it deeply. (Responsible: HHGiap, Action date: Wed 10th, 2021).
4. During this sprint, we change the workflow frequently. We need to edit the use-case model many times. (Responsible: NTTuyen, Action date: Wed 10th, 2021).

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Write planning meeting report | 14/11/2021 | NPVu |
| 2 | Define software architecture | 16/11/2021 | All members |
| 3 | Write 1st weekly meeting report | 17/11/2021 | NPVu |
| 4 | Write 1st weekly report | 18/11/2021 | BHTNam, NTTuyen |
| 5 | Code homepage (front-end) | 20/11/2021 | NTViet |
| 6 | Code child page (detail page) | 20/11/2021 | NTTuyen |
| 7 | Code admin management page | 20/11/2021 | BHTNam |
| 8 | Edit login, register page (front-end + database) using Bootstrap | 17/11/2021 | HHGiap |
| 9 | Self learning ReactJS, JavaScript | 20/11/2021 | All members |
| 10 | Use database to store movie detail | 20/11/2021 | HHGiap |